| PROJECT: Konvensional Dalaman |  |
| --- | --- |
| PROJECT MANAGER: HODT | DATE OF PREPARATION: |

| Organisation | Name | Position | Potential Project Impact | Management Measures | Responsibility |
| --- | --- | --- | --- | --- | --- |
| HOPT (Sektor Bisnes) |  | KPPK | High Influence Driving | Mengemukakan Laporan Bulanan Kemajuan Rekabentuk | KJE HODT |
| HODT (Mekanikal, Arkitek, Awam ) |  | KPPK | High Influence Driving | Menyelaraskan rekabentuk muktamad | KJE/JEP/JE HODT |
| Pelanggan (Agensi-agensi kerajaan) |  | Bahagian Pembangunan (KSUB) | High Influence Restraining | Memohon pengesahan brif projek elektrik. Melapor kemajuan secara berkala dengan HOPT | KJE HODT |
| Pihak berkuasa tempatan |  | Pengurus Bahagian Teknikal | High Influence Restraining | Memohon keperluan rekabentuk secara lebih awal dan tindakan susulan dibuat secara berkala (projek jalan) | KJE HODT |
| Agensi utiliti (TNB, SESCO,SESB, Telekom dsb.) |  | Pengurus Bahagian Teknikal | High Influence Restraining | Mengemukakan permohonan bekalan (TNB) | KJE/JEP/JE HODT |

| PREPARED BY: | SIGNATURE: |
| --- | --- |
| REVIEWED: | SIGNATURE: |

Explanation:  This management plan needs to be revised on a regular basis, along with the contract risk register and communications network

diagram.  This is compiled early in the contract to enable management measures for influential stakeholders to be agreed and implemented as necessary