|  |
| --- |
| **PROJEK: Hospital Pengajar UniSZA** |
| **PENGURUS PROJEK: Ir. Haizan Bin Hussein** | **TARIKH PENYEDIAAN:20.6.2013** |

| **Organisation** | **Name** | **Position** | **Potential Project Impact** | **Management Measures** | **Responsibility** |
| --- | --- | --- | --- | --- | --- |
| **KPM** | **Dato Seri Dr Zaini Ujang** | KSU II | High influence driving | Progress report every month | KPKR & Pengarah CPPT |
| **UniSZA** | **Dato’ Prof Dr Mohd Zabidi** | Dekan FPSK | High influence driving, set direction | Progress report every month | Pengarah CPPT/ HOPT |
| **UniSZA** | **Ir Hamid** | Pengarah Bahagian Pembangunan | High influence driving | Progress report every month | Pengarah CPPT/ HOPT |
| **KPM** | Dato Muhammad Hussin | SUB KPM | High influence driving, corporative & motivated | Progress report monthlyMeeting monthly | Pengarah CPPT/ HOPT |
| **JKR Terengganu** | Dato Shafii Mohammad | PENGARAH | Relationship with state Government | Progress report monthly | HOPT |
| **State Government** | Dato’ Seri Ahmad Said | Menteri Besar | High influence restraining | Progress report monthly | Pengarah JKR Terengganu & CPPT |
| **EPU** | <to be name> | KP | High influence restraining | Inform, identify and satisfy their needs | HOPT |
| **ICU** | <to be name> | KP | High influence restraining | Inform, identify and satisfy their needs | HOPT |
| **PBT** | <to be name> | YDP | High influencerestraining | Discuss and negotiation to Comply Requirement | Contractor/HOPT/PD |
| **JKKK** | <to be name> | KETUA KG | Low influence restraining | Discuss and negotiation satisfy their needs | Contractor/PD |
| **Syarikat Air Terengganu (SATU)** | <to be name> | Pengurus | High influence driving | Early submission for design approval Meeting monthly | Contractor/ HODT/ HOPT |
| **TELEKOM Kuala Terengganu** | <to be name> | Pengurus | Low influence driving | Early submission for relocation utilities Meeting monthly | Contractor/ HODT/ HOPT |
| **TNB Kuala Terengganu** | <to be name> | Pengurus | High influence driving | Early submission for relocation utilities Meeting monthly | Contractor/ HODT/ HOPT |
| **JPS Terengganu** | <to be name> | Pengarah | Medium influence driving | Early submission for design approval | Contractor/ HODT/ HOPT |
| **Ahli Parlimen Seberang Takir** | <to be name> | Yang Berhormat (YB) | High influence driving | Inform, identify and satisfy needs | Contractor/ HODT/ HOPT/PD |
| **NGO** | <to be name> | Presiden | Low influence restraining | Inform | PD |
| **JPH** | <to be name> | Pengarah | High influence restraining | Early submission for land valuation approval  | HOPT |
| CPPT JKR | <to be name> | Pengarah | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CPPT JKR |  <to be name> | HOPT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| Cawangan Arkitek |  <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CKM |  <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CKASJ |  <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CKUB |  <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CKJG |  <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
|  |  |  |  |  |  |

|  |  |
| --- | --- |
| **DISEDIAKAN OLEH: Muhammad Syukri Bin Khasim** | **TANDATANGAN:** |
| **DISEMAK OLEH: Ir. Haizan Bin Hussein** | **TANDATANGAN:** |

Penerangan : Pelan pengurusan ini perlu untuk di kemaskini dari semasa ke semasa bersama dengan template-template komunikasi yang lain