| PROJEK: PEMBINAAN MAHKAMAH BARU KOTA KINABALU, SABAH |  |
| --- | --- |
| PENGURUS PROJEK: Ir. Hj. Mohd Jahini Mohd Dom | TARIKH: 20 Jun 2013 |

| WBS No | Deliverable / Sistem / Item | Piawaian Bersesuaian | Rujukan Terperinci | Tindakan Diperlukan | Tanggungjawab |
| --- | --- | --- | --- | --- | --- |
|  | PEROLEHAN |  |  |  |  |
| 1.2 | PERANCANGAN | SPB JKR, Borang Pelaksanaan Permulaan Projek(BPP) – Tapak, Skop, Siling Peruntukan | Brief Projek | Planning shall comply with requirements, guidelines and BPP | CKE,JKR,Pelanggan |
| 1.3 | REKABENTUK - Sistem Elektrik - Sistem ELV - Sistem ICT | - MS IEC yang terlibat (60364 series) - International Codes of Practice - SPB JKR - The Electricity Act 1990 & Regulation Act 1994 - JKR Specification - Suruhanjaya Tenaga - SESB - Garis Panduan EPU - MAMPU - Suruhanjaya Komunikasi dan Multimedia - Garis panduan ICT Pelanggan, - TM Guideline, - Internet Service Provider (ISP) Guideline | LS1-LS20, Spesifikasi ELV,ICT | All design works shall comply with requirement, guidelines and design standard. | CKE,JKR,Kontraktor,Perunding |
| 1.4 | PEROLEHAN - Sistem Elektrik - Sistem ELV - Sistem ICT | - SPB JKR | Surat Pekeliling Pebendaharaan, Surat Arahan KPKR, Surat Arahan PKCKE |  | CKE,JKR,Perunding |
| 1.5 | PEMBINAAN - Sistem Elektrik - Sistem ELV - Sistem ICT | - JKR Specification - MS IEC yang terlibat (60364 series) - SPB JKR | - | All construction works shall comply with requirement, guidelines and JKR standard. | CKE,JKR/Kontraktor /Perunding |
| 1.6 | PENYERAHAN | - SPB JKR | - | All handover works shall comply with requirement, guidelines and JKR standard. | CKE,JKR/Pelanggan/ Kontraktor /Perunding |

| DISEDIAKAN OLEH: Project Team | TANDATANGAN: |
| --- | --- |
| DISEMAK OLEH: Ir. Hj. Mohd Jahini Mohd Dom (Project Manager) | TANDATANGAN: |

Standards include:

- ISO; BR or JKR Organisational standards;

- Malaysian, State and district compliance related to environment, workplace safety, heritage, noise, traffic, waste