| PROJEK:Hospital Pengajar UniSZA |  |
| --- | --- |
| PENGURUS PROJEK: Ir. Haizan Bin Hussein | TARIKH PENYEDIAAN:20.6.2013 |

| Organisation | Name | Position | Potential Project Impact | Management Measures | Responsibility |
| --- | --- | --- | --- | --- | --- |
| KPM | Dato Seri Dr Zaini Ujang | KSU II | High influence driving | Progress report every month | KPKR & Pengarah CPPT |
| UniSZA | Dato’ Prof Dr Mohd Zabidi | Dekan FPSK | High influence driving, set direction | Progress report every month | Pengarah CPPT/ HOPT |
| UniSZA | Ir Hamid | Pengarah Bahagian Pembangunan | High influence driving | Progress report every month | Pengarah CPPT/ HOPT |
| KPM | Dato Muhammad Hussin | SUB KPM | High influence driving, corporative & motivated | Progress report monthly Meeting monthly | Pengarah CPPT/ HOPT |
| JKR Terengganu | Dato Shafii Mohammad | PENGARAH | Relationship with state Government | Progress report monthly | HOPT |
| State Government | Dato’ Seri Ahmad Said | Menteri Besar | High influence restraining | Progress report monthly | Pengarah JKR Terengganu & CPPT |
| EPU | <to be name> | KP | High influence restraining | Inform, identify and satisfy their needs | HOPT |
| ICU | <to be name> | KP | High influence restraining | Inform, identify and satisfy their needs | HOPT |
| PBT | <to be name> | YDP | High influence restraining | Discuss and negotiation to Comply Requirement | Contractor/HOPT/PD |
| JKKK | <to be name> | KETUA KG | Low influence restraining | Discuss and negotiation satisfy their needs | Contractor/PD |
| Syarikat Air Terengganu (SATU) | <to be name> | Pengurus | High influence driving | Early submission for design approval Meeting monthly | Contractor/ HODT/ HOPT |
| TELEKOM Kuala Terengganu | <to be name> | Pengurus | Low influence driving | Early submission for relocation utilities Meeting monthly | Contractor/ HODT/ HOPT |
| TNB Kuala Terengganu | <to be name> | Pengurus | High influence driving | Early submission for relocation utilities Meeting monthly | Contractor/ HODT/ HOPT |
| JPS Terengganu | <to be name> | Pengarah | Medium influence driving | Early submission for design approval | Contractor/ HODT/ HOPT |
| Ahli Parlimen Seberang Takir | <to be name> | Yang Berhormat (YB) | High influence driving | Inform, identify and satisfy needs | Contractor/ HODT/ HOPT/PD |
| NGO | <to be name> | Presiden | Low influence restraining | Inform | PD |
| JPH | <to be name> | Pengarah | High influence restraining | Early submission for land valuation approval | HOPT |
| CPPT JKR | <to be name> | Pengarah | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CPPT JKR | <to be name> | HOPT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| Cawangan Arkitek | <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CKM | <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CKASJ | <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CKUB | <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |
| CKJG | <to be name> | HODT | High influence driving, committed | Direct interaction through discussion, meeting etc | HODT CKE |

| DISEDIAKAN OLEH: Muhammad Syukri Bin Khasim | TANDATANGAN: |
| --- | --- |
| DISEMAK OLEH: Ir. Haizan Bin Hussein | TANDATANGAN: |

Penerangan : Pelan pengurusan ini perlu untuk di kemaskini dari semasa ke semasa bersama dengan template-template komunikasi yang lain